Group Tasks:

First Milestone (21st October 2015):

* Architecture
* Tasks divided
* Start Report
* Done with most important Diagrams

Alex: Use Case Diagrams, Priority

Johnny: Check all System Dev. Diagrams to see what we need and what we don’t need. Domain Model and Other Diagrams if needed.

Leo: Design Class Diagram

Richard: Start making System Dev. Report (Talk to Johnny). Check and Finish Technology. WEB APPLICATION defined.

Sprint:

* First Sprint: Setting up the environment + making a working server with WCF services and SOAP message communications
* Second Sprint: Register Users & Search and Match users
* Third Sprint: Advisor appointments & simultaneous access(concurrency)
* Fourth Sprint: Chat (Group Chat)