|  |  |  |  |
| --- | --- | --- | --- |
| First sprint | | | |
| Backlog Item | Task | Owner | Initial time  estimate |
| Register user | Configure database | Leonard | 4 hours |
| Create the interface for registering | Leonard | 2 hours |
| Create the controller for registering | Leonard | 2 hours |
| Login | Create the interface for login | Leonard | 2 hours |
| Create the controller for login | Leonard | 3 hours |
| Update profile | Create the interface for update the profile | Alex | 2 hours |
| Create the controller for the update the profile | Alex | 2 hours |
| Delete account | Create the delete button on update profile | Alex | 1 hour |
| Create the controller for delete button | Alex |
| Second Sprint | | | |
| Backlog Item | Task | Owner | Initial time estimate |
| Search and show | Create the search interface | Ionut | 4 hours |
| Create the search controller | Ionut | 4 hours |
| Create the show interface | Ionut | 4 hours |
| Create the “send request” button | Ionut | 1 hours |
| Create the “send request” button controller | Ionut | 2 hours |
| Narrow search | Create the narrow search interface | Ionut | 1 hours |
| Create the narrow search controller | Ionut | 2 hours |
| Check details | Create a “details” button in search interface | Ionut | 1 hour |
| Create the controller for details button | Ionut |